# Brymon Team Builder

## Project Roadmap & Technical Design Plan

# Project Vision

Brymon Team Builder is a web application that allows Pokémon players to create, save, edit, and analyze Pokémon teams.

The long-term goal is to create a polished team-building platform with team analysis, Pokémon data integration, and public team sharing.

The short-term goal is to build a complete MVP while strengthening web development skills in:

- PHP

- MVC Architecture

- PostgreSQL

- JavaScript

- Database Design

- API Integration

# Development Philosophy

This project will be built in stages.

Instead of immediately writing code, the application will first be designed through low-fidelity and high-fidelity mockups.

This ensures that development focuses on implementation rather than figuring out design decisions while coding.

# Phase 0 — Product Planning

## Goals

Define:

- Application purpose

- User flow

- MVP features

- Future features

- Technical requirements

## MVP Features

Users can:

- Create a team

- Add up to six Pokémon

- Select moves

- Select abilities

- Select items

- Select natures

- Save teams

- Edit teams

- Delete teams

## Future Features

- User authentication

- Public team sharing

- Team weakness analysis

- Team scoring

- Pokémon Showdown import/export

- Drag-and-drop team building

- Mobile application

- Competitive format filtering

# Phase 1 — Low-Fidelity Mockups

## Goal

Design the structure and flow of the application.

No coding should occur during this phase.

## Tools

Recommended:

- Figma

- Excalidraw

- Draw.io

- Pencil and paper

## Pages to Design

### Home Page

Contains:

- Logo/title

- Application description

- Start Building button

- Saved Teams button

### Team Builder Page

Contains:

- Team name field

- Six Pokémon slots

- Pokémon search area

- Pokémon editing panel

- Save Team button

- Team summary section

### Saved Teams Page

Contains:

- List of teams

- Edit button

- Delete button

- View button

## Deliverables

Completed wireframes showing:

- Page layouts

- Navigation flow

- User interactions

# Phase 2 — High-Fidelity Mockups

## Goal

Design the final visual appearance of the application.

## Tools

Recommended:

- Figma

## Design Areas

### Branding

- Brymon Team Builder logo

- Color palette

- Typography

### Components

- Pokémon cards

- Team slots

- Navigation

- Buttons

- Forms

- Modals

### Responsive Design

Create layouts for:

- Desktop

- Tablet

- Mobile

## Deliverables

Clickable mockups that closely resemble the final application.

# Phase 3 — Technical Design

## Goal

Create the architecture before development begins.

## Database Design

### Tables

users

pokemon

teams

team_pokemon

team_pokemon_moves

## MVC Design

### Models

PokemonModel

TeamModel

UserModel

MoveModel

AbilityModel

ItemModel

### Controllers

HomeController

PokemonController

TeamController

UserController

### Views

Home

Team Builder

Saved Teams

Team Details

## Routing Plan

/

/team-builder

/teams

/team/view/{id}

/team/edit/{id}

# Phase 4 — Version 1 Development (MVP)

## Purpose

Build the first fully functional application.

## Version 1 Tech Stack

### Frontend

- HTML

- CSS

- JavaScript

### Backend

- PHP

- Custom MVC Architecture

### Database

- PostgreSQL

### External APIs

- PokéAPI

### Development Tools

- Git

- GitHub

- VS Code

## Version 1 Features

### Team Management

- Create team

- Edit team

- Save team

- Delete team

### Pokémon Selection

- Search Pokémon

- View Pokémon information

- Add Pokémon to team

### Team Configuration

- Moves

- Abilities

- Items

- Natures

- EVs

- IVs

### Database Features

- Store teams

- Retrieve teams

- Update teams

- Delete teams

## Version 1 Goal

A complete working Pokémon team builder that demonstrates:

- MVC architecture

- Database design

- CRUD operations

- API integration

- Frontend interactivity

# Phase 5 — Version 1 Polish

## Purpose

Improve the user experience and visual quality.

## Improvements

- Better styling

- Mobile responsiveness

- Validation

- Error handling

- Performance improvements

- Accessibility improvements

# Phase 6 — Version 2 Development

## Purpose

Expand functionality and modernize the application.

## Version 2 Tech Stack

### Frontend

- HTML

- JavaScript

- Tailwind CSS

### Backend

- PHP MVC

### Database

- PostgreSQL

### APIs

- PokéAPI

### Additional Features

- Authentication

- Team analysis

- Type weakness calculations

- Public team sharing

- Team favorites

- User profiles

## Version 2 Goal

Transform the MVP into a feature-rich application while keeping the custom MVC architecture.

# Phase 7 — Version 3 Modernization

## Purpose

Learn modern frameworks and enterprise patterns.

## Version 3 Tech Stack

### Frontend

Choose one:

- React + Tailwind

OR

- Vue + Tailwind

### Backend

Choose one:

- Laravel

OR

- Laravel API

### Database

- PostgreSQL

### Additional Tools

- Eloquent ORM

- Laravel Migrations

- Authentication

- REST API

## Version 3 Features

- Single Page Application

- Advanced filtering

- Team analytics dashboard

- Public API

- Social features

- Real-time updates

- Improved scalability

# Recommended Timeline

## Week 1

- Product planning

- Low-fidelity mockups

## Week 2

- High-fidelity mockups

## Week 3

- Database design

- MVC design

- Project structure

## Week 4-6

- Version 1 development

## Week 7

- Version 1 testing and polish

## Future

- Version 2 enhancements

- Version 3 modernization

# Success Criteria

Version 1 is considered complete when a user can:

- Create a team

- Add six Pokémon

- Configure moves, abilities, items, and natures

- Save the team

- Load the team

- Edit the team

- Delete the team

At that point, Brymon Team Builder becomes a complete portfolio project and a strong demonstration of full-stack PHP development skills.